Derrick Murphy

9/22/16

Dr. Deb

1. **What is the start and end date of the project?**
2. **What are the tasks that belong to the critical path? Record the names of the tasks. Place your mouse on top of a task bar and it will show a lot of information about that particular task.**
3. **What are the tasks that have slack time? Record the tasks along with their slack times (in days).**
4. **What does the black bold line in the Gantt chart represent?**
5. Stated Date 9/22 and the End Date is 12/15.
6. Identify Site, Conduct Survey, Analyze Data, Write Proposal belong to the critical path.
7. Collect Secondary data is the task with slack time.
8. The black bold line represents a task that has sub-tasks with-in it.